# Project Update 1 Week 5 CSSD1161

This update covers the Lab 5 work on our shopping website for older people.

## Cover Info

• Team name: Group 9

• Project title: Online Shopping

• Member: Caique Abreu (caique@my.yorku.ca)

• Update: 1 of 3 | Week: 5 | Date: 2026-10-23

## Topic: Project documentation

At‑a‑glance:

| Overall status | % complete (this week) | Top risk (one line) | Ask for TA/instructor |
| --- | --- | --- | --- |
| On track for documentation | Not estimated | Coding tools not chosen | Confirm solo review rules |

What we shipped/completed this week:

• Added the project description and document links to the README.

• Wrote the four design documents and merged their PRs.

• Published Wiki Home and Design. No further work since Lab 5.

Evidence & Links (paste URLs):

• Repository: https://github.com/caique-abreu/CSSD-lab5

• Design Wiki: https://github.com/caique-abreu/CSSD-lab5/wiki/Design

• PR history: https://github.com/caique-abreu/CSSD-lab5/pulls?q=is%3Apr+is%3Amerged

Decisions made (owner, date):

• Kept the design based on Lab 2 (Caique, 2026-10-20).

• Made the repository public for TA access (Caique, 2026-10-20).

Challenges & risks (severity, mitigation):

• Medium: checkout was confusing in the Lab 2 test. Make the button and steps clearer.

• Medium: coding tools are undecided. Choose them before starting the website.

Proposed plan for next week (task - owner - target date):

• Choose the coding tools - Caique - target 2026-10-30.

• Improve the checkout sketch - Caique - target 2026-10-30.

• Start the home and search page - Caique - target 2026-10-30.

## Optional Self-Evaluation

| Week | What went well | What was hard | One concrete improvement |
| --- | --- | --- | --- |
| 5 | Finished the docs and Wiki. | Setting up PRs and Wiki pages. | Make checkout easier to follow. |

## Submission Block to LMS  (paste into LMS)

• Repo (main): https://github.com/caique-abreu/CSSD-lab5

• Wiki Home: https://github.com/caique-abreu/CSSD-lab5/wiki

• Upload this completed document to the LMS.

• Notes for TA: Completed individually; peer review was skipped.